# Facebook Ads Strategy, Timeline & Investment for Hudaayan

# By: Sarah Maluyo 
Facebook Ads Strategist

Hi Wasim,

It was great talking to you as you explained your vision and plans about Hudaayan. And while it does feel that there’s a lot of work to be done, I am optimistic we can achieve lower cost per purchase and generate more sales for your company.

Now, in creating this strategy, I took these potential problems into consideration:

- You have very few varieties of creatives and ad copy. This results in ad fatigue which consequently lowers account performance.

- You have a website that has not yet been proven to convert, has hardly any product reviews or detailed product description. The old website, on the other hand, has so many distractions as evidently, it was made for fashion products.

- Your Facebook page is also for fashion. This makes your ads look spammy as the Facebook Business Page name and overall theme is different from the products you are promoting.

- There was no creative and audience testing which leaves us with no ammunition for launching new campaigns.

- You’ve tried several other media buyers to handle your account but they all ended up wasting your money and you are left with worse ad account performance.

Campaign Focus

Based on those potential problems, I suggest we focus on creating better creatives - with the right dimensions and better branding. We will also create better copy for you and provide a short audit of your website to make sure it is optimized for conversions.

And then we will launch new creative and audience testing campaigns so that we can make sure that we are using only proven creatives and audiences on our main campaigns.

We’ll also provide you with a spreadsheet where you can track our progress based on a timeline I will provide on the last part of this document so that you would know that your investment is not put to waste.

CAMPAIGN STRATEGY

PHASE 1: SET-UP PHASE
Verify that all access dependencies are complete. Check pixel set-up and provide website audit. Create better creatives and copy.

PHASE 2: Campaign build and launch
Build full funnel campaigns in Facebook ads manager. This will be campaigns for cold, warm and hot audiences using creatives and copy made in Phase 1, and then launch them.

PHASE 3: Campaign Optimization
We will evaluate our campaigns and optimize accordingly. That is, turn off low-performing ads and possibly create a new campaign with winners from testing campaign

PHASE 4: Creatives and Audiences Optimization

This is where we decide on the next batch of testing we will do based on winners from the first batch.

TIMELINE

WEEK 1: Account Set-up and Asset Creation

- Get Access to all accounts including Facebook Page, Instagram Page, Shopify, Creative assets folder

- Website Audit

- Pixel Check

- Research: Competitor, Audience and Copy

- Creatives & Copy Preparation

Week 2: Build full funnel campaigns & Launch

- Audience Development & Build

- Facebook Ad Funnel Development & Implementation

- Build & Launch Facebook Ad Campaign(s) - Testing, Prospecting & Retargeting

Week 3: Campaign Review and Optimization

- Get insights: Facebook Ads, Landing Page and offer

- Funnel effectiveness tracking: Data gathering, recommendation

- Regular testing and optimization

Week 4: Campaign Analysis and Report

- Submit a report on campaign analysis.

- Plan the next batch of testing based on winners from the first batch

INVESTMENT

We agreed on weekly partial payments for the first month:

$375 per week for 4 weeks, for a total of $1500

After the first month, we will revisit this investment option.

SPECIAL NOTE REGARDING THE TEST PHASE

As with all Facebook Ads campaigns, the test phase takes time. Timeframe is dependent on budget allocation, pixel maturity, historical data, availability of multiple creative assets & continual creation of such assets by you, the Client.

Timeframe is usually 45-90 days but may extend beyond 8 weeks depending on Product-Market fit, availability of inventory (i.e. not running out of stock) or if technical issues arise.

We will use this initial Test Phase to establish benchmark Cost-per-Acquisition (CPA) & Return-On-Ad-Spend (ROAS) metrics via Facebook advertising before transitioning to higher ad spend budgets.

The main objective during this phase is not to maximize ROAS, but to acquire data, establish benchmarks and receive signals to verify that we can confidently begin the Scale Phase.

Note that I don’t normally charge a low fee with installment options. However, I want to be more accommodating to you as you have shared with me that you have tried a few other media buyers without success.

We’ll go through this again and go with a different investment option when you’re happy with the results .

DISCLAIMER: I will always do my best to deliver results that will bring you closer to your objectives. However, as much as I believe in my skills and abilities, every launch is different. As there are many moving pieces aside from the funnels and ads, there can be no guarantee that any projected outcomes will be 100% achieved.

Well, that’s it.

I'm excited to work with you on this project and don't want to make this strategy any more complicated than it should be.

I have sent you my onboarding spreadsheet and questionnaire. Kindly fill it out and provide all necessary accesses so we can get started.

To your success,

Sarah Maluyo
Facebook Ads Strategist